PMC Portal — Observation Responses

Response to `PMC Portal manual - Observations v3 · 01092026.pdf`  ·  30 observations mapped

Legend  ·  FIXED   PARTIAL / MITIGATED   OPEN

| Module / Screen | Observation | Response · Action Taken |
| --- | --- | --- |
| Handbook (overall) | Trainee handbook out-of-date — many chapters missing (Permissions, Engagements, Help Requests, Portal Branding, AI features, role-to-tab map). | FIXED — PMC_Trainee_Handbook_v3.1.md delivered · 12 chapters covering Roles, RBAC, Permissions Matrix, Notices workflow, Registrations, Bidding/COI, Escrow with new dual-sig rules, Reverse Auctions with new draft-link rule, Meetings, ErrorBoundary session preservation, Help Requests, Portal Branding, bug fix log. |
| Dashboard — AI Bid Anomaly | One-line description missing above control; flagged items not surfaced after run. | OPEN — Wave E2 · Add description + result panel. |
| Dashboard — Pipeline Funnel / Top-Priced Bids | Not clickable, no drill-through to filtered Bidding Ops. | OPEN — Wave E2 · Add click-through to filtered panel. |
| Registrations | Surface submission_date on list; Nudge Stale Drafts needs threshold + preview count. | PARTIAL · Three-branch nudge toast delivered in v11 (no drafts / none stale / count). Submission date column deferred to next sprint. |
| Vendors — Bulk Invite | Link sample CSV; warn about mid-registration template replacement; add status filter for pending_verify. | MITIGATED · Bulk Invite no longer crashes screen (ErrorBoundary + defensive handler in v11). Sample CSV link + template-replacement warning deferred. |
| Notices (admin) | Add search/filter by status, closing date, template-linked flag; TEMPLATE LINKED tag should jump to template. | OPEN — Deferred to Wave H · UX enhancement. |
| Corrigenda | Require reason on Withdraw; log distinctly in Audit. | OPEN — Deferred · Backend already audit-logs withdraw with event=corrigenda.withdraw. Reason-required field pending. |
| Tender Builder | 'All kinds' view or Kind column; show last-edited timestamp + revision indicator. | OPEN — Wave E2 · Frontend enhancement. |
| Bidding Ops — Committee | Chairperson dropdown from selected members only; validate quorum ≤ #members; replace Ctrl/Cmd multi-select with checkboxes; edit/dissolve actions; resend invite for pending externals. | OPEN — Deferred · Committee UX overhaul, multi-week effort. |
| Escrow | Aging indicator + SLA threshold; filter transactions by vendor/bid/status; reconciliation summary. | PARTIAL · G1 governance fix delivered in v11 (rejects same email on both officers). Aging/SLA/filter deferred. |
| Evaluation | Add rationale note next to non-obvious role/permission combos. | OPEN — Deferred · Documentation enhancement. |
| L1 Comparison | Empty state: state count + reason excluded; surface active ranking rule; add PDF/Excel export. | OPEN — Wave E2 · Bug 40 (dropdown empty) related. |
| Awards & POs | Add confirmation on Regenerate + version documents. | OPEN — Wave E2 · Bug 41 related. |
| DocuSign | Envelope Log — flag most-recent/authoritative envelope per doc/award. | OPEN — Wave E2 · Bug 17 related (URL expiry). |
| Reverse Auctions | Post-auction summary/report; bid history; winning price; DRAFT auction should not expose public link. | PARTIAL · G5 governance fix delivered in v11 (draft link now hidden until Start). Post-auction report deferred. |
| Meetings | Require notice_ref when scheduling OR clearly mark internal meetings; hide cancelled by default. | PARTIAL · Cancelled meetings now hidden by default (Bug 54 fix in v11). Notice-ref requirement deferred. |
| Vendor Intel | Legend for WL (whitelist) flag; clarify anonymised entry. | OPEN — Deferred · Docs enhancement. |
| BOQ & Contracts | Contracts sub-tab needs export, filtering, version history. | OPEN — Deferred · Feature enhancement. |
| Masters / Permissions | Add/Clone role for org-specific narrower roles; extend matrix to tab-level visibility; show last-modified metadata. | PARTIAL · Bug 5 (reviewer.create=True) resolved in v11. Tab-level RBAC and clone-role deferred to Wave G2. |
| Packages | Empty-column messages consistent with rest of app. | OPEN — Wave E2 · Bug 19/37 related. |
| Audit | Add filters by actor/type/date range. | MITIGATED · ErrorBoundary catches hang crash (Bug 36 fix). Pagination + filters deferred. |
| Engagements | Date/aging columns for receivables; require cancellation reason; link buyer name → vendor. | OPEN — Deferred · Feature enhancement. |
| Product Catalog | Log price-change history per product. | PARTIAL · Cache-buster fix in v11 (Bug 34/35). Price-history log deferred. |
| Help Requests | Requester identity, priority, category, assignee, aging fields. | OPEN — Deferred · Already partially built; enhancement scheduled. |
| Portal Branding | Live preview + logo history + broader theming (color, favicon). | OPEN — Deferred · Feature enhancement. |
| Governance — G1 Escrow dual-sig | Same login can currently sign both sides — dual-signature theatre. | FIXED — v11 · escrow.create_account rejects with HTTP 400 when pmc_officer.email == escrow_officer.email. Verified via curl. |
| Governance — G2 COI cross-check | COI not cross-checked against committee membership before scoring. | ALREADY IMPLEMENTED — evaluations.submit_score already blocks with HTTP 400 if no COI declaration exists for that evaluator+notice. Verified in code. |
| Governance — G3 Two access-control systems | Permissions Matrix + hierarchy Level with no defined relationship. | PARTIAL — Documented in Handbook v3.1 Chapter 1 (RBAC + Matrix + legacy Level). Full code consolidation deferred to Wave G2. |
| Governance — G4 Stakeholder Reports | Description doesn't match implementation. | OPEN — Product decision required · rename module OR rebuild to match description. |
| Governance — G5 Draft auction public link | DRAFT auction exposes the public bidder link. | FIXED — v11 · LiveAuctionsPanel now hides the bidder link + copy button when status='draft'. Shows explanatory text 'link hidden until you Start the auction' instead. |

End of response document. See PMC_Bug_Tracker_v3.xlsx for the numbered bug list and PMC_Trainee_Handbook_v3.1.md for the updated user handbook.